Unified Process

Most of the customers have put the methodology directly on their company intranet. Some strengths of the methodology that we use are the following:

- The format is easy to use and is concise. For each work step the following is given: Description, Roles and Responsibilities, Agenda
- The methodology is a detailed guide telling you exactly 'how to' conduct this certain project.
- The possible training seminars are supposed to be based on our methodology
The methodology is relevant and current. It incorporates the Unified Process and is supposed to use the notation of the Unified Modeling Language for the diagrams.
The Unified Process is Component Based and Uses UML for all bluebprints. By blueprints 7 seamless steps
1. market search
2. discovery interviews
3. preference interviews
4. side-by-side testing
5. product objectives
6. technical brainstorming
7. business case
8. develop product
9. launch product
One of the main characteristics is that is Architecture Centric partial implementation of the system serves to validate the architecture and act as a foundation for remaining development. Additionally Unified Process model is Use-Case driven process, based on iterative and incremental model.

So according to 4 sequential phases
Inception
- Establish goals.
- Build business case.
- Identify essential system requirements.
- Initiate risk management.
Develop architecture.
- Capture functional requirements as use cases.
- Identify non-functional requirements.
- Plan the construction.
- Continue risk management.
Construction.
- Build the system.
- Maintain architectural integrity.
- Incremental, iterative.
Transition.
- Final testing (system testing, acceptance testing, beta testing).
- Do user training, documentation, installation, consultation.

Analyzing in detail and studying thoroughly the given case study for Smart Media LTD our Member Management Team resulted in the following tasks to implement the requested features. By Task 4 and Task 5 we tried to correspond directly to the Functional Requirements of our Case Study. Task 1, Task 2 and Task 3 the subtasks stand for the higher-level tasks that are not clearly stated in the Deloitte’s Case Study but we strongly believe that are part and parcel of our list.

TASK 1 (Planning)
- Prepare Project Plan
- Submit and get approval for Project Plan
- Decide on hardware and software requirements
- Resource Planning
- Project Kick-off Meeting
- Analysis and Preparation phase
- Create Feature Requirement Specification (FRS) from Business requirements Specification (BRS)
- Feature Requirement Specification (FRS) signed and approved
- Risk Analysis
- Software and Hardware configuration

TASK 2 (Design Phase)

This group of tasks is not clarified in the requirements document but we consider it as necessary in order to implement the requirements.

Design of High Level Design (HLD) and Low Level Design (LLD) from Feature Requirement Specification (FRS)
The choice of the special way of design is not something selected arbitrarily. Business rules tell an organization what it can do in detail, while strategy tells it how to focus the business at a macro level to optimize results. Put differently, a strategy provides high-level direction about what an organization should do. Business rules provide detailed guidance about how a strategy can be translated to action.
Knowledge Transfer Sessions

TASK 3 (Implementation)
- Data Base (DB) Setup (DB membership and DB rights) (Requirements: 1.5)
- Create and Initialize customized tables (Requirements: 1.1, 1.33, 1.36, 1. 42 , 1.47, 1.50, 1.55 & 1.57 )
- DB Access Rights (Requirements: 1.56, 1.57 )
- Testing of DB Setup (Requirements: 1.8, 1.21, 1.22, 1.31)
- Web-Site Design for “Customers/Business Users/Third Party Users” (Requirements: 1.6 ,1.43, 1.52, 1.54, 1.55)
- Access Rights Setup for Agents/Customers (Requirements: 1, 1.6, 1.01, 1.03)
- Development of “Registration Form” (Mandate Registration) (Requirements: 1.12,1.15 )
- Development of “Home Page” (Requirements: 1.3 , 1.04)
- Development of “Funding/Payment History” Interface (Requirements:1.37, 1.16 )
- Development of “Help” component (Requirements: - )
- Development of “Claim” webpage (Requirements: 1.3 Manage Claims, 1.26, 1.27)
- Development of “Dispute” webpage(Requirements: 1.4 Manage Disputes)
- Development of “Search” webpage (Requirements: 1.24, )
- Development of “Query” Page (Requirements: 1.12)
- Development of “Reporting” webpage (Requirements: 1.23, 1.40 )
- Development of “Electronic Doc View” Page (Requirements:1.56 )
- Development of “Contractual Requirement” page (Requirements: 1.4 )
- Page for “potential customers” (Requirements: 1.9 )
- Oracle Customer Relationship Management (CRM) Development (Requirements: 1.1 Identify Customer, 1.17, 1.16 , 11.1.8, 11.1.9, 11.1.10)
- Search/Query Management Module (Requirements:1.24, 1.44 - 1.55 )
- Registered customers, placeholders for potential customers (Requirements: 1.8 )
- Customer service request module (Requirements: Manage Claims/Disputes/Queries, 1.36, 1.44,1.49-1.55 )
- Update third party data sources (1.13(BR))
- Campaign management Module (1.8-1.11)
- Customers Details management (Requirements: 1.1,1.3,1.5 , 1.14, 1.31 ,1.57)
- WORKFLOWS BUSINESS LOGIC Customer Correspondence Management Module (1.19, 1.13, 1.23, 1.28, 1.30 ,1.33, 1.34, 1.35, 1.40, 1.41, 1.42, 1.45, 1.46,1.49, 1.50)
- Auditing changes to data (1.31)
- FIRST RELEASE

TASK 4 (Test Plan Preperation)
- Prep of test plan
- Verification and approval of test plan
- Installation of the Developed Systems
- Testing Phase
- Unit Testing
- Regretion Testing
- Integration Testing
- System Testing
- Performance/scalability Testing
- Bug Fixing
- Code Deployment
- Customer Acceptance Testing and Bug Fixing
- SECOND RELEASE

TASK 5 (Quality Assurance)
- Status Meetings
- Project Documentation
- Quality assurance Check

There is below a list with the requirements that are not expressed specifically as a task. Most of the non- functional requirements are included in this list and are not expressed as an explicit task. Nonfunctional requirements specify criteria that can be used to understand in a deeper way the operation of a system, rather than specific behaviors of it.
  - 1.02
  - 1.05
  - 1.06
  - 1.08
  - 1.09
  - 1.1
  - 1.11
  - 1.13
- 1.14
- 1.17